## Slide 1
February 24th, 2014
TCS Internal
SDM Dynatrace Alert – Automatic
Project Sponsor: Girija Sahoo
Green Belt Associate: Ruchi Agrawal
Project Mentor: Piyush Kapoor
Master Black Belt Mentor: Thomas Prasad V
Project ID - 301703
Notes: 1
1
1

## Slide 2
Project Selection
# | Parameters | Considered | Remark
1 | Is there a Customer &/or Internal impact / benefit? |  | Tangible & intangible
2 | Does this project help in the Service Restoration? |  | Service Restoration
3 | Do you know the business objective? |  | Customer satisfaction
4 | Is the Sponsor willing to provide resources? |  | Key SME identified by sponsor
5 | Can the project be done in 6~9 months? |  | 
6 | Is the project scope within control of the Project Team? |  | Onsite & offshore team collaboration
7 | Can the benefits be quantified in money value? |  | Cost saving in $
8 | Is there a benefit to stakeholders? |  | Customer & delivery team
Notes: 2
2
2

## Slide 3
Project Charter
Specific Problem Statement
Specific Goal Statement
Business Case (Including High Level Benefit Analysis)
In Scope
Out of Scope
fwefzfdgdf
Dynatrace are used to generate automatic alert in Remedy whenever there is a exceptions or Abend in the adjudication job flow.
Examples of Exceptions :
1. Java Exception.
2. Broker stops spinning.
3. If logs do not create for more than five minutes.
These alert will reduce business impact.
Following features are there of automation alert.
1. Alert will reduce the waiting time for L2 people to respond to the customer for adjudication related customer grievance.
2.Reduces the number of incident logged in Remedy
3. Reduces business impacted by 50%
Need to reduce service restoration time by 50%
Applicable in BC province
BC Broker
Provinces other than BC
On an average it takes around 8 Hrs to restore the services.
Initially store call ITSD to report the Adjudication issue and then they paged to PAS group and then PAS start investigation from their end. Involvement of these number of levels increases business impact.
Exception in the adjudication job flow resulted in the increase of number of incident logged in remedy and almost all BC store get impacted.
Notes: 3
3
3

## Slide 4
Alignment to Business Big Y
Business Big
y2
y3
y1
yB
yA
Project CTQ: characteristic
y
Measurable
Industry CTQ
Customer Satisfaction
Improve Response and Restoration SLA
Response Time Reduction & Restoration Time Reduction
Restoration Time Saving
Notes: 4
4
4

## Slide 5
5
Project Scope
Supplier
S
S
I
I
Input
(Use nouns)
P
P
Process
(Use verbs)
O
O
Output
(Use nouns)
C
C
Customer
Start
Stop
Unit Testing Result
Dynatrace Alert
Java Code
Developer
Write validation code
Start Unit Test
case Execution
Unit Testing
Complete
Is Test Case pass?
No
Yes
Notes: 5
5
5

## Slide 6
As-Is Value Stream Map
Store tried to
Submit TX
for adjudication
.
Processing Time
User/Customer
Store Called
and log an incident
Assigned to PAS
Exception
/Abend in adjudication
job flow
Adjudication
Failure
Initial level investigation
1 Hr
2 Hr
1 Hr
1 Hr
3Hr
Multilevel store issue then
will
look into the broker
3Hr
Notes: 6
6
6

## Slide 7
To-Be Value Stream Map
.
Processing Time
Assigned to PAS
Dynatrace Alert
look into the broker
Exception
/Abend in adjudication
job flow
10 Min
1 Min
1 Hr
Notes: 7
7
7

## Slide 8
Lean Analysis
Operation | Problem | Proposed Action | Results | Waste Reduction
Pharmacy Dyanatrace Automation Alert | Initially store raise the incident and assign that incident to our group when there was a exception in the adjudication flow and store was not able to adjudicate. | There is a need to develop an automatic alert for the exception /Abend in a process adjudication flow to reduce business impact. | Reduced the overall effort and time in restoring the service and also improved quality and reduced incidents count logged in remedy. | Effort and Cycle Time
Before Kaizen(Dynatrace Alert)
High Business impact because of the involvement of multilevel communication.
After Kaizen (Dynatrace Alert)
With the introduction of Dynatrace, reduced communication level which reduces service restoration time.
Notes: 8
8
8

## Slide 9
Cost Benefit Analysis
Per Hour Rate | 32
Effort Saved (in Hrs.) | 266.5
CAD Savings Annually | $ 28,560
Notes: 9
9
9

## Slide 10
Achievement
Achieved 77% effort reduction against target of 50%
Notes: 10
10
10

## Slide 11
Thank You
Notes: 11
11
11
11